Meeting Minutes

Project Name : OceanGuard – Marine Pollution, Biodiversity and     Coastal Monitioring System

Meeting no : 04

Team: EcoVision Software

Date:  11th Sept,2026

Venue: Meeting Room

Present : Hrishikesh Patel, Ruzhi Deng, Ganesh Khatri, Shailesh Shrestha

Minutes by : Shailesh Shrestha

Meeting Objectives

- To create Environmental analytics and generate insights of the data to display on the webpage.

- To implement the remaining sub-functionalities under different user perspectives (Management system, Participation system)

- To expand and implement reporting system,

Subjects Discussed

| S.N | Subject | Description |
| --- | --- | --- |
| 1. | Python Analytics workflow. | The team discussed how a python analytics service can be integrated with PHP application and what kind of analytics is possible at this stage of application. |
| 2. | Cleanup Campaign Management System | The team discussed the design and implementation of a cleanup campaign module where Cleanup Coordinators can create, manage, and track environmental cleanup activities. |
| 3. | Community Volunteer Participation System. | The team implemented a participation mechanism that allows Community Members to browse available cleanup campaigns and join environmental activities. A participation database was also implemented |
| 4. | Cleanup Impact Tracking System | The team discussed a functionality to record the outcomes of completed cleanup campaigns. |
| 5. | SDG-14 Impact Reporting | The team implemented an environmental impact reporting module that combines pollution information, cleanup activities, volunteer participation, and impact records to provide sustainability related insights. |

Problems & Mitigations

| S.N | Challenges | Description | Mitigation |
| --- | --- | --- | --- |
| 1. | Python Libraries. | Understanding Python libraries for analytics amid PHP application was a new subject. | Read the documentation and implementation of database using python libraries. |
| 2. | Database consistency | Adding new tables with introduce new relationships and if not handled well could’ve resulted in | Maintain proper foreign key relationship and extend existing database design. |
| 3. | Manage user permissions. | Managing different users/actors with different roles for campaign creation, participation, and reporting. | Continue using role based access control to restrict unwanted features based on user roles. |

Next Meeting

Date:18th Sept, 2026

Venue: Meeting Room