Meeting Minutes

Project Name : OceanGuard – Marine Pollution, Biodiversity and     Coastal Monitioring System

Meeting no : 05

Team: EcoVision Software

Date:  18th Sept,2026

Venue: Meeting Room

Present : Hrishikesh Patel, Ruzhi Deng, Ganesh Khatri, Shailesh Shrestha

Minutes by : Shailesh Shrestha

Meeting Objectives

- Integrated Testing the whole system.

- Making the application deployment ready by understanding and configuring the database.

- To Fix minor bugs and clean the functionalities to work in a better way.

Subjects Discussed

| S.N | Subject | Description |
| --- | --- | --- |
| 1. | Integration Testing | The team checked if all the modules including frontend, backend and analytics. Any defects visible was fixed. |
| 2. | Database Configuration | The team discussed the unique values that should exist in some tables of the application and fixed it. |
| 3. | Quality Assurance | The team acted as an individual Quality Assurance to find bugs and fixed whatever was visible. |
| 4. | Documentation | The documentation was appended with new additional information about the system that was figured out after the Quality Assurance was done. |

Problems & Mitigations

| S.N | Challenges | Description | Mitigation |
| --- | --- | --- | --- |
| 1. | Role-based report access | Marine Researchers were redirected to the login page while attempting to view pollution reports because the page only permitted Community Members. | Updated the role-based access logic so Community Members can view their own reports while Researchers and Administrators can access environmental reports. |
| 2. | Duplicate database records | Testing had produced multiple environmental assessments for the same pollution report, which prevented a unique database constraint from being applied. | Removed duplicate assessment records and introduced database-level unique constraints to improve data integrity. |
| 3. | System navigation and UI consistency | Some pages had inconsistent navigation, missing logout options, and different page layouts. | Introduced shared header, footer, and global CSS components. Further dashboard UI refinement was scheduled for completion later. |

Next Meeting

Date:23rd Sept, 2026

Venue: Meeting Room