Meeting Minutes

Project Name : OceanGuard – Marine Pollution, Biodiversity and     Coastal Monitioring System

Meeting no : 02

Team: EcoVision Software

Date:  31st Aug,2026

Venue: Meeting Room

Present : Hrishikesh Patel, Ruzhi Deng, Ganesh Khatri, Shailesh Shrestha

Minutes by : Shailesh Shrestha

Meeting Objectives

- To create a basic project structure required for development of OceanGuard MVP

- To implement database tables into MySQL database using query language.

- To establish connection between PHP and MySQL database.

- To implement Authentication System (Register, Login, Logout)

Subjects Discussed

| S.N | Subject | Description |
| --- | --- | --- |
| 1. | Project Structure for OceanGuard MVP | The team discussed appropriate project folder structure to keep the files maintainable and readable while keeping in mind that the codebase will grow eventually. |
| 2. | Database Creation | The team utilized the database designed earlier to create a SQL database with only few tables and features for now to test dummy users accounts. |
| 3. | Connection between PHP and MySQL database. | The team used PDO (PHP Data Objects) to establish secure connection between PHP and MySQL database. |
| 4. | Authentication System | The team implemented Authentication system (Login, Logout and Register) and also ensured the implementation of RBAC. |

Problems & Mitigations

| S.N | Challenges | Description | Mitigation |
| --- | --- | --- | --- |
| 1. | Risk of Overengineering structure | The Project can get complicated easily as it has good potential to grow in terms of use cases and features. | Avoiding the usage of Frameworks and created simple working directory structure. |
| 2. | Multiple User roles increases complexity. | There are 5 different actors and providing roles to each of them increases the complexity of the project. | Prepared RBAC-compatible folders while implementing required dashboards only |
| 3. | Local database credential issues for the future. | The Project is meant to be hosted on University’s server in the future so local credential for database may not work in the future. | We created a centralized database “database.php” and also created a separate configuration file. |
| 4. | Dashboard Design Issue. | There are different type of users in the system who may need their specific dashboard. The access of specific dashboard shouldn’t be allowed to unrelated users. | Utilization of Authentication system and RBAC concept. |

Next Meeting

Date: 31st Aug, 2026

Venue: Meeting Room