Meeting Minutes

Project Name : OceanGuard – Marine Pollution, Biodiversity and     Coastal Monitioring System

Meeting no : 03

Team: EcoVision Software

Date:  5th Sept,2026

Venue: Meeting Room

Present : Hrishikesh Patel, Ruzhi Deng, Ganesh Khatri, Shailesh Shrestha

Minutes by : Shailesh Shrestha

Meeting Objectives

- To transform the basic MVP the project to actual environment monitoring workflow.

- To implement the process of collecting and verifying environmental information.

- To access and visualize the collected and verified information.

Subjects Discussed

| S.N | Subject | Description |
| --- | --- | --- |
| 1. | Pollution Reporting workflow design. | The team discussed how the environmental incidents are submitted and stored. What fields are required to store the data and how the report system works. |
| 2. | Environmental Officer Verification System. | The team created a mechanism for trusted environmental assessment which includes dashboard design, viewing of reports and reviewing evidences. |
| 3. | Database expansion for verification. | The team expanded the databases, initially designed to work for MVP to support monitoring activities. |
| 4. | Environmental monitoring dashboard. | The team implemented visual overview of environment conditions that includes map integration. |
| 5. | External Environment Data Integration | The team enhanced the project using the datasets , and used simple samples to demonstrate integration capability. |

Problems & Mitigations

| S.N | Challenges | Description | Mitigation |
| --- | --- | --- | --- |
| 1. | External marine API’s are complex. | The complex external API tends to delay system integration. | Use sampled datasets at first. |
| 2. | Incorrect Community Reports | The reports generated could have unwanted noise in it. | Introduce officer verification before displaying as confirmed. |
| 3. | Image upload handling issues | Image Uploading may bring up storage and security issues. | Limit file sizes and types. Separate the image storing from the database while the database only stores the pointer to the image |
| 4. | Map Integration Difficulties. | Utilizing OSM for map had location visualization problems | Use simple Leaflet markers instead of advanced GIS features |

Next Meeting

Date:11th Sept, 2026

Venue: Meeting Room