Meeting Minutes

Project Name : OceanGuard – Marine Pollution, Biodiversity and     Coastal Monitioring System

Team: EcoVision Software

Date:  23rd Aug,2026

Venue: Meeting Room

Present : Hrishikesh Patel, Ruzhi Deng, Ganesh Khatri, Shailesh Shrestha

Minutes by : Shailesh Shrestha

Meeting Objectives

- To review and finaliae the initial design decisions for the OceanGuard system before beginning implementation

- To understand project scope, identifying system actors, designing the system architecture, and preparing the database structure

Subjects Discussed

| S.N | Subject | Description |
| --- | --- | --- |
| 1. | Project Scope Review | The team reviewed the original OceanGuard concept and identified that the initial system idea was closer to a large-scale environmental management platform. It was discussed that preparing the system as MVP for instance of development is most applicable. |
| 2. | Requirement Analysis | The team analysed the functional and non-functional requirements of OceanGuard |
| 3. | Actor Identification and RBAC Design | The main system actors were confirmed as Community Member, Environmental Officer. Cleanup Coordinator, Marine Biologist / Researcher, System Administrator.A simplified Role-Based Access Control (RBAC) approach was selected. |
| 4. | System Architecture Discussion | The team reviewed the proposed three-tier architecture. It consists of Presentation Layer, Application Layer and Data Layer |
| 5. | Database Design Discussion | The team agreed to a database design and an Entity Relational Database was designed for the time-being |

Problems & Mitigations

| S.N | Challenges | Description | Mitigation |
| --- | --- | --- | --- |
| 1. | Large Scope Project | Possible features similar to a professional environmental platform. The application could have a lot of features than we could manage. | Minimizing the application scope to minimal viable product for the instance |
| 2. | External Dataset Complexity | External datasets for the application are real-life dataset with is complex to understand. | No Integration of all raw data, instead using only minimal / optimal amount for the application |
| 3. | Balancing requirements and implementations | The project needs to demonstrate AI, Data analytics, External datasets but these can become too large. | We treat the system as decision support system rather than fully automated decision making. |
| 4. | Database Design Complexity | A marine management system naturally has many relationships and requires huge amount of tables. | Simplification of database tables to match for MVP |

Next Meeting

Date: 31st Aug, 2026

Venue: Meeting Room